🍱  SAUMYA'S TABLE

Meal Prep Delivery Platform

Product Requirements Document  &  AI Build Prompt

Sri Lanka  •  v1.0  •  2025

| Project Name | Saumya's Table — Weekly Meal Prep Delivery |
| --- | --- |
| Document Type | PRD + AI Build Prompt (Windsurf / Claude Opus) |
| Target Market | Busy professionals & families in Sri Lanka |
| Primary Language | English (Sinhala/Tamil optional future addition) |
| Target Devices | Mobile-first (LK smartphone users) + Desktop |
| Core Tech Stack | Next.js 14 · Supabase · Resend (Email) · WhatsApp Cloud API · Vercel / Cloudflare |
| AI Build Tools | Windsurf IDE · Claude Opus · Google Stitch (UI Design) · Google Antigravity (AI Coding IDE) |
| Version | 1.0 — Initial Release |

|  | 📝 TOOL CLARIFICATIONS Google Stitch = Google's AI-powered UI design tool (like Figma but AI-native). Use it to design all screens and component layouts before coding. Google Antigravity = Google's AI coding-assisted IDE. Use it alongside Windsurf for code generation. Export designs from Stitch → implement in Antigravity / Windsurf. |
| --- | --- |

# 1.  Executive Summary

Saumya's Table is a weekly meal-prep delivery service operated by a home cook in Sri Lanka. Busy individuals and families pre-order nutritious, portioned meals before a Thursday 7:00 PM weekly cutoff, and receive their delivery on Saturday or Sunday of the same week. Orders placed after the cutoff are automatically queued for the following week.

This document defines the full product requirements and serves as the primary AI build prompt for Windsurf + Claude Opus. Every feature, edge case, business rule, and technical constraint is documented so the AI can generate a production-ready codebase with minimal back-and-forth.

# 2.  Business Rules & Order Logic

## 2.1  Weekly Cutoff & Delivery Schedule

| Scenario | Cutoff | Delivery Window | User Messaging |
| --- | --- | --- | --- |
| Standard Order | Thursday 11:59 PM → Thu 7:00 PM cutoff | Saturday OR Sunday (same week) | "Your order is confirmed for this week's delivery!" |
| Late / After-Cutoff Order | Placed after Thu 7:00 PM | Saturday OR Sunday (NEXT week) | "You've just missed this week's cutoff. Your order will be delivered next weekend." |
| Friday Order | Already past cutoff | Following Saturday/Sunday | Same late message + countdown to next cutoff |
| Weekend Order | Already past cutoff | Following Saturday/Sunday | Same late message + days until next cutoff shown |

|  | 🔴 CRITICAL RULE The cutoff is Thursday at 7:00 PM (Sri Lanka Time, UTC+5:30). All timestamp logic must use Sri Lanka timezone. The site must prominently display a live countdown timer to the next cutoff on the homepage, menu page, and cart/checkout. |
| --- | --- |

## 2.2  Delivery Partners

Two delivery options are supported. Both are managed manually in v1. No API integration in v1.

- Dad (internal delivery) — family-operated drops; admin marks as assigned and updates status manually

- PickMe Flash — admin manually books via the PickMe app separately, then enters the tracking link into the order in the admin panel so it appears on the customer's tracking page

- Admin assigns the delivery partner per order from the admin panel (dropdown: Dad / PickMe Flash)

- Delivery fee is configurable per zone and per partner in the admin panel

|  | 🟡 V1 SCOPE PickMe Flash API integration (auto-dispatch, live driver tracking) is deferred to v2. In v1 the admin books PickMe manually and pastes the tracking link into the order. |
| --- | --- |

## 2.3  Pricing & Meal Configuration

- Mom (admin) can create / edit / deactivate meals at any time

- Each meal has: name, description, photo(s), price (LKR), portion sizes, allergen tags, dietary tags (vegan, gluten-free, etc.), weekly availability toggle, max quantity per order

- Bundle / combo deals: admin can create bundles (e.g. 5-meal-plan, 10-meal-plan) with a discounted price

- Prices are displayed in Sri Lankan Rupees (LKR). No multi-currency in v1.

# 3.  User-Facing Features

## 3.1  Homepage

- Hero section with Saumya's story / brand, a mouthwatering photo, and the CTA "Order This Week's Meals"

- Live countdown timer to Thursday 7:00 PM cutoff — large, visible, with colour-coded urgency (green → yellow → red)

- "How It Works" section: 3-step visual (Browse → Order Before Thursday 7PM → Get Delivery Sat/Sun)

- This week's featured meals (3–6 cards)

- Testimonials / social proof section

- WhatsApp chat floating button (bottom-right)

- Footer: contact, policy links, social media, WhatsApp number

## 3.2  About Page (/about)

This is one of the most important pages on the site. Sri Lankan customers buy from people they trust. The About page must communicate warmth, authenticity, and credibility. It is written in first person — Saumya's own voice.

### Page Structure

- Full-width hero: a warm, natural photo of Saumya in the kitchen — not posed, ideally cooking

- Headline: "Hi, I'm Saumya. Welcome to my table."

- Story section (see copy below)

- "How it works" mini-section (3 steps, repeated from homepage for new visitors landing directly on this page)

- A personal sign-off with Saumya's photo and WhatsApp CTA: "Have a question? Message me directly."

- Link to the menu page

### About Page Copy — First Person (use verbatim or adapt)

My name is Saumya, and food has always been my love language. I've been cooking for as long as I can remember — recipes I learned watching my own mother in the kitchen, flavours that carry the memory of every family meal, every celebration, every ordinary Tuesday that somehow became something special because of what was on the table. For over three decades, I cooked for my family. My husband and I have been together since 1989 — that's a lot of meals, a lot of laughter, and a lot of rice and curry. Our two children grew up with the smell of tempered mustard seeds in the morning and a pot of something simmering on the stove every evening. Then they grew up, got married, and moved to Melbourne. The kitchen got quieter. I missed feeding people. I missed the look on someone's face when they take the first bite of something made with real care. So I started cooking for the people around me — friends, neighbours, working families who wanted a proper home-cooked meal but simply didn't have the time to make one themselves. That's how Saumya's Table was born. This is not a restaurant. It's not a catering company. It's my home kitchen, run by one person who genuinely loves to cook — preparing meals every week for people who deserve to eat well, even when life is busy. Every dish I make is rooted in traditional Sri Lankan cooking — the recipes my mother taught me, the ones I've refined over thirty-five years of feeding a family. Nutritious, balanced, made from scratch with fresh ingredients. No shortcuts. No preservatives. No mystery. Just real food, made with love. Orders close every Thursday at 7 PM. I cook through the week and deliver on Saturday or Sunday. That's the rhythm — simple, honest, and personal. Just like the food. If you have any questions, or you just want to know what's on the menu this week, my WhatsApp is always open. I'd love to cook for you. 🙏

|  | 📸 PHOTO BRIEF FOR DEVELOPER The hero image on the About page is the single most trust-building element on the entire site. It must be a real, warm photo of Saumya — ideally in her kitchen, mid-cook. Not a posed selfie. Ask for this photo before building the page. Use a placeholder (warm food photo) in development. Do not launch with a placeholder. |
| --- | --- |

## 3.3  Menu / Browse Page

- Filterable by dietary tag, meal type (breakfast / lunch / dinner / snack), price range

- Each meal card: photo, name, short description, price, tags, portion info, "Add to Cart" button

- Sold-out / unavailable items are displayed but greyed out with "Not available this week"

- Cutoff countdown banner persists at top of page

## 3.4  Cart & Checkout

- Persistent cart (localStorage + Supabase for logged-in users)

- Clear delivery week shown in cart: e.g. "Delivery: Saturday 15 March or Sunday 16 March"

- If order is after cutoff, cart shows: "⚠ This order will be delivered the following week (Sat 22 / Sun 23 March)"

- Delivery address input with Google Maps Places autocomplete

- Delivery date preference: Saturday or Sunday (subject to availability)

- Special instructions text field

- Payment method selection: Cash on Delivery OR Bank Transfer

- Bank Transfer flow: customer selects bank transfer → system displays Saumya's bank account details (bank name, account number, account name) + their unique Order Reference Code (format: ST-YYYYMMDD-XXXX) → customer is instructed to use the Order Reference Code as the payment reference when transferring → after transfer, customer uploads a screenshot or photo of the payment slip/receipt → order status is set to "Awaiting Payment Verification" until admin confirms

- Cash on Delivery flow: order confirmed immediately, payment collected at door

- Bank account details configurable by admin in Settings (name, bank, branch, account number)

- Order Reference Code auto-generated, unique per order, stored in DB, shown on order confirmation page + in email + in WhatsApp message

- Order summary with line items, delivery fee, total in LKR

## 3.5  Authentication (Supabase Auth)

- Sign up / Log in via email+password OR phone OTP (Sri Lanka +94 numbers)

- Guest checkout available (order linked to email/phone without account)

- Profile page: saved addresses, past orders, order status tracking

- Password reset via email

## 3.6  Order Tracking Page

- Timeline view: Order Placed → Confirmed → Preparing → Out for Delivery → Delivered

- Real-time status updates (Supabase Realtime subscriptions)

- ETA shown when Out for Delivery status is active

- If a PickMe Flash tracking link has been manually entered by admin, it is shown as a button: "Track your driver"

# 4.  Notifications — Email & WhatsApp

Sri Lankan customers require high-trust communication. Every significant order event triggers BOTH an email and a WhatsApp message. Do not make these optional — they are core to the product.

## 4.1  Trigger Events & Message Content

| Event | Email | WhatsApp | Message Includes |
| --- | --- | --- | --- |
| Order Placed | ✅ | ✅ | Order ID, items, total, delivery week, cutoff note if late. If bank transfer: includes bank account details + Order Reference Code + upload instructions |
| Bank Transfer Slip Uploaded | ✅ | ✅ (to admin) | Admin alerted: customer name, order #, reference code, slip image link |
| Payment Verified by Admin | ✅ | ✅ | "Your payment has been confirmed! ✅ Order is now being processed." |
| Payment Rejected by Admin | ✅ | ✅ | Reason + instructions to re-upload or contact Saumya |
| Order Confirmed by Admin | ✅ | ✅ | Confirmation + expected delivery day (Sat or Sun) |
| Preparing (cooking started) | ❌ | ✅ | "Saumya is cooking your meals! 🍳" |
| Out for Delivery | ✅ | ✅ | Driver name, ETA, PickMe tracking link (if manually entered by admin) |
| Delivered | ✅ | ✅ | Thank you + review request link |
| Order Modified by Admin | ✅ | ✅ | What changed and why |
| Order Cancelled | ✅ | ✅ | Reason + refund details |
| Weekly Menu Published | ✅ (to Page) | ✅ (subscribers) | Facebook Page post (photo + meals + link) + WhatsApp template to opted-in customers — both fire simultaneously when admin taps Publish |
| Cutoff Reminder | ✅ (Thu 3PM) | ✅ (Thu 3PM) | "3 hours left to order!" + menu link |

## 4.2  Email — Resend (Free Tier)

- Service: Resend.com (free: 3,000 emails/month, 100/day) — sufficient for v1

- Transactional email templates built with React Email components

- Custom domain: orders@saumyastable.lk (or similar — requires DNS setup)

- Templates: branded, mobile-responsive HTML emails in Sinhala-friendly font stack

- Include order summary table, status timeline, and a WhatsApp deep-link CTA in every email

## 4.3  WhatsApp — WhatsApp Business Cloud API (Meta, Free Tier)

- Service: WhatsApp Business Cloud API via Meta (free — no per-message cost for business-initiated template messages within 1,000 conversations/month free)

- Fallback: Twilio WhatsApp sandbox for dev; production uses Meta direct

- All outbound messages use pre-approved WhatsApp Message Templates (required by Meta)

- Template examples:

  - order_confirmed: "Hi {{1}}, your order #{{2}} has been confirmed! Delivery: {{3}}. Total: LKR {{4}}. Track: {{5}}"

  - bank_transfer_instructions: "Hi {{1}}, to confirm your order #{{2}}, please bank transfer LKR {{3}} to: {{4}} (Ref: {{5}}). Then upload your slip at: {{6}}"

  - payment_verified: "Hi {{1}}, your payment for order #{{2}} has been verified! ✅ We will start preparing your meals."

  - out_for_delivery: "Hi {{1}}, your Saumya's Table order is on the way! 🚗 Driver: {{2}}. ETA: {{3}}"

  - cutoff_reminder: "⏰ Only {{1}} hours left to place your meal-prep order for this weekend! {{2}}"

- Admin panel shows WhatsApp delivery status (sent / delivered / read) per notification

- WhatsApp opt-in checkbox during checkout (pre-ticked, required by Meta policy)

## 4.4  Facebook — Graph API Auto-Post (Free)

When admin publishes the weekly menu, the system automatically posts to Saumya's Table Facebook Page. No manual copying, no forgetting. The post goes live the instant she taps Publish.

- Service: Facebook Graph API v18+ — free, no cost per post

- Requirement: Saumya's Table Facebook Page (not a personal profile) + a Facebook App in Meta Business Manager (the same Business Manager account used for WhatsApp — no separate setup)

- Permission required: pages_manage_posts + pages_read_engagement (granted via Facebook Login or Business Manager)

- What the auto-post contains:

  - The hero photo of this week's first featured meal (fetched from Supabase Storage)

  - Caption: this week's meal names + short descriptions + prices in LKR

  - Cutoff reminder: "Order before Thursday 7PM to get delivery this weekend"

  - Link to saumyastable.lk/menu

  - Hashtags (configurable in admin settings): e.g. #SaumyasTable #MealPrep #SriLankaFood

- Post timing: fires immediately when admin taps Publish, or admin can schedule it (e.g. post at 9AM Monday even if menu is published Sunday night) — schedule configurable in admin Settings

- Admin can preview the post before publishing (shows exactly what will appear on Facebook)

- If the Facebook post fails (API error), admin is shown an alert and can retry — the menu publish itself is NOT blocked

- Post status (published / failed / scheduled) shown on the admin dashboard

|  | ⚠️ FACEBOOK TOKEN REFRESH Facebook Page Access Tokens expire every 60 days by default. The app must use a long-lived Page Access Token (valid ~60 days) and the admin must re-authenticate when prompted. The admin Settings page must show the token expiry date and a Re-connect Facebook button. Build a Vercel Cron Job that checks token expiry 7 days before and emails an alert to the admin. |
| --- | --- |

- WhatsApp Channels (public broadcast channel): NOT included in v1 — Meta has no stable public API for programmatic posting to WhatsApp Channels. Saumya can post to her WhatsApp Channel manually. Flagged for v2 once Meta opens the API.

# 5.  Admin Panel — Full Customisation for Saumya

The admin panel is Saumya's command centre. It must be simple enough for a non-technical user, operable entirely on mobile, but powerful enough to run all operations.

## 5.1  Dashboard

- KPI cards: Orders this week, Revenue (LKR), Pending orders, Delivered orders, New customers

- Weekly order volume chart (simple bar chart)

- Quick actions: Confirm all pending orders, Publish menu, Send cutoff reminder

- Alert banners: orders with no delivery assignment, low stock items

## 5.2  Order Management

- Full order list with filters: date, status, delivery partner, payment status (COD / Bank Transfer Pending / Bank Transfer Verified / Rejected)

- Bank transfer queue: dedicated tab showing all orders with uploaded slips awaiting verification

- Per-order payment detail: view uploaded payment slip image, order reference code, claimed transfer amount — admin can Verify or Reject with a reason (one tap)

- Bulk actions: confirm, assign driver, mark delivered

- Per-order detail: customer info, items, address on map, notes, full notification history

- Manual override: admin can change delivery date, modify items, apply discount, cancel with reason

- One-tap WhatsApp message to customer directly from order detail page

## 5.3  Menu Management

- Create / edit / clone / archive meals

- Drag-and-drop meal ordering on the menu page

- Per-meal weekly toggle: "Available this week" / "Not available this week"

- Bulk availability update: enable/disable all meals in one click

- Image upload (Supabase Storage, auto-compressed to WebP on upload)

- Meal categories: admin can create/rename/reorder categories

- Stock/quantity cap per meal per week

## 5.4  Customer Management

- Customer list with order history, total spend, lifetime orders

- Block / flag customer

- Manual order creation on behalf of a customer (phone-in orders)

- Export customer list as CSV

## 5.5  Delivery Management

- Assign delivery partner (Dad / PickMe Flash) per order from a dropdown

- Admin manually books PickMe Flash via the PickMe app, then pastes the tracking link into the order detail page

- Tracking link field on order detail: admin pastes link → it becomes visible on the customer's tracking page

- Mark orders as Out for Delivery / Delivered with one tap

- Delivery zone management: define zones by area name, set delivery fee per zone

- Delivery slots: configure Saturday vs Sunday capacity limits

## 5.6  Settings & Customisation

- Business profile: name, logo, tagline, contact info, WhatsApp number, address

- Cutoff time override: admin can extend or close the cutoff manually (emergency use)

- Holiday mode: pause ordering with a custom message (e.g. "We're on break — back next week!")

- Notification templates: edit WhatsApp and email template content from the panel

- Delivery fee rules: flat fee, distance-based, or free above a minimum order value

- Payment methods toggle: enable/disable COD, bank transfer (with configurable bank account details: account name, bank name, branch, account number)

- Bank transfer reference format: configurable prefix (default AK-) + auto-increment

- SEO settings: meta title, description, OG image per page

- Announcement banner: add/remove a sitewide banner (e.g. "New menu every Monday!")

- Facebook integration: connect/disconnect Facebook Page, view Page Access Token expiry date, re-authenticate button

- Facebook post settings: hashtags (editable), default post schedule time (e.g. post at 9AM Monday), toggle auto-post on/off

- Preview mode: "Preview Facebook Post" button shows exactly what the post will look like before publishing

# 6.  Technical Architecture & Performance

## 6.1  Tech Stack — Final Decisions

| Layer | Technology | Tier / Cost | Rationale |
| --- | --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | Free / Open Source | Best-in-class SSR, ISR, image optimisation, massive community |
| UI Components | shadcn/ui + Tailwind CSS | Free | Accessible, unstyled base components, fast to customise |
| Database | Supabase (PostgreSQL) | Free tier (500 MB) | Auth + DB + Realtime + Storage in one — perfect for this scale |
| Authentication | Supabase Auth | Free (50,000 MAU) | Email, phone OTP, social — all included |
| File Storage | Supabase Storage | Free (1 GB) | Meal images + bank transfer payment slip uploads |
| Email | Resend | Free (3K/mo) | Modern DX, React Email, reliable delivery in LK |
| WhatsApp | Meta WhatsApp Cloud API | Free (1K conv/mo) | Official API, no third-party cost, required for scale |
| Hosting | Vercel | Free (Hobby) | Next.js native, edge network, auto-deploys from Git |
| CDN / Edge | Cloudflare (Free) | Free | Proxies Vercel, adds WAF, DDoS protection, Lankan edge PoP |
| UI Design | Google Stitch | Free | AI-powered UI design tool — design screens before coding |
| AI Coding IDE | Google Antigravity | Free | AI coding-assisted IDE for implementation |
| AI Code Editor | Windsurf (Codeium) | Free | AI-powered coding, as specified |
| AI Build Model | Claude Opus (Anthropic) | API cost | Highest-capability model for complex code generation |
| Maps | Google Maps Platform | Free ($200/mo credit) | Address autocomplete, delivery zone drawing |
| Facebook Integration | Facebook Graph API (Meta) | Free | Auto-post new weekly menu to Saumya's Table Facebook Page on publish |
| Analytics | Vercel Analytics + Umami | Free | Privacy-friendly, no cookie banner required |
| Payments (v2) | PayHere (Sri Lanka) | Txn fee only | Most popular Sri Lankan payment gateway |

## 6.2  Performance Targets

This site must be blazing fast. Sri Lankan mobile users are often on 4G with variable quality. Every millisecond counts for conversion.

| Metric | Target | Implementation |
| --- | --- | --- |
| Lighthouse Performance Score | > 95 | Next.js Image, font optimisation, code splitting |
| First Contentful Paint (FCP) | < 1.2 s | Server-side rendering (SSR) for all critical pages |
| Largest Contentful Paint (LCP) | < 2.0 s | Hero image preloaded, above-fold content SSR'd |
| Cumulative Layout Shift (CLS) | < 0.05 | All images have explicit width/height, skeleton loaders |
| Time to Interactive (TTI) | < 3.0 s | Code-split by route, heavy components lazy-loaded |
| Bundle Size (Initial JS) | < 150 KB | Tree-shaking, dynamic imports for admin panel |
| API Response Time | < 300 ms (p95) | Supabase edge functions + Cloudflare caching |
| Image Sizes | < 80 KB per meal photo | next/image auto-WebP conversion, Supabase Storage transforms |

## 6.3  Database Schema (Supabase PostgreSQL)

- profiles — user_id (FK auth.users), name, phone, email, whatsapp_opted_in, created_at

- addresses — id, user_id, label, street, city, district, lat, lng, is_default

- meals — id, name, slug, description, price_lkr, category_id, image_url, tags[], is_available, stock_limit, sort_order

- categories — id, name, sort_order

- orders — id, user_id, status (enum), payment_method (cod/bank_transfer), payment_status (pending/awaiting_verification/verified/rejected), order_reference_code, delivery_week_start, delivery_date_preference (sat/sun), delivery_partner (dad/pickme), address_id, total_lkr, notes, created_at

- order_items — id, order_id, meal_id, quantity, unit_price_lkr

- payment_slips — id, order_id, image_url, uploaded_at, verified_by (admin user_id), verified_at, rejection_reason

- notifications — id, order_id, channel (email/whatsapp), type, status (sent/delivered/read/failed), sent_at

- delivery_zones — id, name, polygon (geography), fee_lkr, partner

- settings — key (text PK), value (jsonb) — stores all admin-configurable settings

## 6.4  Security

- Supabase Row-Level Security (RLS) enabled on all tables — users can only read/write their own data

- Admin role: separate Supabase role with elevated policies, not exposed to frontend

- API routes use Supabase server-side client (service role key never sent to browser)

- WhatsApp webhook verified with Meta's signature verification (X-Hub-Signature-256)

- Resend API key stored in Vercel environment variables (never in frontend code)

- Cloudflare WAF: block suspicious traffic, rate-limit checkout and auth endpoints

- HTTPS enforced everywhere; HSTS headers set

- Input validation: Zod schemas on all form inputs, both client and server side

## 6.5  Scalability Notes

- Supabase free tier supports up to ~500 concurrent connections — sufficient for hundreds of weekly orders

- If order volume exceeds ~500/week, upgrade to Supabase Pro ($25/month) for connection pooling (PgBouncer)

- Next.js ISR (Incremental Static Regeneration) for the menu page: regenerates every 60 seconds, serves cached HTML to most visitors

- Supabase Realtime used only for admin dashboard and order tracking page (not for all sessions) to conserve connections

- All meal images served via Supabase CDN with Cache-Control: public, max-age=86400

# 7.  Mobile Responsiveness Requirements

80%+ of Sri Lankan internet users browse on mobile. This is a mobile-first product. The desktop experience is a bonus.

- All layouts built mobile-first (Tailwind sm: md: lg: breakpoints)

- Touch targets: minimum 44×44 px for all interactive elements

- Bottom navigation bar on mobile for: Home, Menu, Cart, Orders, Profile

- Cart accessible as a slide-up sheet on mobile (not a new page)

- Checkout: single-column, step-by-step form on mobile

- Admin panel: fully operable on a smartphone — all tables scroll horizontally, all actions accessible via tap

- Floating WhatsApp button always visible on mobile at bottom-right (above nav bar)

- Countdown timer: large, readable font on small screens

- Meal photos: aspect-ratio locked, no layout shift when loading

- Test on: Chrome Android, Safari iOS, Samsung Internet

# 8.  AI Build Prompt — Windsurf + Claude Opus

Use the following prompt as the master instruction when initiating the build in Windsurf with Claude Opus. Paste this into the initial chat context.

MASTER BUILD PROMPT You are building a production-ready meal prep delivery web application called Saumya's Table for a Sri Lankan home cook. DESIGN & BUILD TOOLS: Google Stitch (AI UI design — design all screens here first, then export to code). Google Antigravity (AI coding IDE). Windsurf (AI code editor). Claude Opus (this model — for code generation). Design workflow: Stitch → Antigravity/Windsurf → Vercel. TECH STACK: Next.js 14 (App Router) · TypeScript · Tailwind CSS · shadcn/ui · Supabase (Auth + PostgreSQL + Realtime + Storage) · Resend (email) · Meta WhatsApp Cloud API · Vercel deployment · Cloudflare CDN. CORE RULES: (1) Mobile-first, Lighthouse score >95. (2) All timestamps in Sri Lanka time (UTC+5:30). (3) Weekly order cutoff is Thursday 7:00 PM LKT. Orders after cutoff → next week delivery. Show countdown timer prominently. (4) BOTH email (Resend) AND WhatsApp notifications on every order event. (5) Admin panel must be fully operable on mobile. (6) Supabase RLS on all tables. Service role key server-side only. (7) All images auto-converted to WebP, max 80 KB. PAYMENT RULES: Two methods — (A) Cash on Delivery: order confirmed immediately. (B) Bank Transfer: generate unique Order Reference Code (format ST-YYYYMMDD-XXXX), display bank account details (configurable), prompt customer to use the code as payment reference, customer uploads payment slip photo (stored in Supabase Storage), order status = awaiting_verification until admin verifies or rejects. Admin gets WhatsApp + email alert on every slip upload. BUILD ORDER: (1) Supabase schema + RLS (include payment_slips table + order_reference_code). (2) Next.js scaffold + Tailwind + shadcn. (3) Auth (email + phone OTP). (4) Menu page (ISR 60s). (5) Cart + Checkout with cutoff logic + payment method selection. (6) Bank transfer flow: reference code gen, bank details display, slip upload. (7) Order confirmation + Resend email + WhatsApp. (8) Order tracking (Supabase Realtime). (9) Admin panel incl. payment verification queue. (10) All notification triggers. (11) Performance audit. Start with step 1 — output the full SQL migration file first.

# 11.  AI Agent Rules — .md Files for the Repo

Drop these three files into the root of the project repository. All AI agents (Windsurf, Antigravity, Claude Opus) must read and strictly adhere to them before generating any code or making any changes.

## 11.1  AGENTS.md  (Master Rules)

This is the single source of truth for all AI agents working on this codebase. It enforces tech stack, documentation, and task hygiene.

| Rule | Requirement |
| --- | --- |
| Tech Stack Compliance | You MUST only use the technologies listed in TECH_STACK.md. Do NOT introduce any library, service, or tool not on that list without explicit written approval in this file first. If you believe an addition is necessary, state your case as a comment in AGENTS.md and wait for confirmation. |
| Todo Maintenance | Before starting any task, read TODO.md. After completing a task, mark it done and add any new tasks discovered. Never leave TODO.md stale. Every PR / code generation session must end with an updated TODO.md. |
| Documentation | After any change to: schema, API routes, environment variables, deployment config, or business logic — you MUST update the relevant section of DOCS.md in the same session. Do not defer documentation. |
| No Scope Creep | Only implement what is specified in the PRD and TODO.md. Do not add features, UI elements, or database columns that are not explicitly documented. When in doubt, add to TODO.md as a question. |
| v1 vs v2 Boundary | Items marked v2 in the PRD (e.g. PickMe Flash API, PayHere payments) must NOT be implemented. Leave a // TODO: v2 comment at the relevant callsite only. |
| File Structure | Follow Next.js App Router conventions. Server components by default. 'use client' only when necessary. Keep route handlers in /app/api/. Shared utils in /lib/. Types in /types/. |
| Environment Variables | Never hardcode secrets. All keys go in .env.local (dev) and Vercel environment variables (prod). Document every new env var in DOCS.md under the Environment Variables section. |

## 11.2  TODO.md  (Living Task List)

Structured by build phase. Agents update this file as they work — check off completed items, add discovered tasks under the correct phase.

| Phase | Status | Task |
| --- | --- | --- |
| Phase 1 — Schema | [ ] | Write Supabase SQL migration (all tables + RLS policies) |
| Phase 1 — Schema | [ ] | Seed file: admin user, sample meals, sample categories |
| Phase 2 — Scaffold | [ ] | Next.js 14 project init + TypeScript + Tailwind + shadcn/ui |
| Phase 2 — Scaffold | [ ] | Folder structure: /app /components /lib /types /hooks |
| Phase 3 — Auth | [ ] | Supabase Auth: email + phone OTP, session management |
| Phase 3 — Auth | [ ] | Protected routes: middleware for admin panel |
| Phase 4 — Menu | [ ] | Menu page with ISR (revalidate: 60), filter UI, meal cards |
| Phase 5 — Cart | [ ] | Cart state (Zustand), cutoff logic, delivery week display |
| Phase 5 — Checkout | [ ] | Checkout form: address, delivery pref, payment method |
| Phase 5 — Checkout | [ ] | Bank transfer flow: ref code gen, bank details, slip upload |
| Phase 6 — Orders | [ ] | Order creation API route, order confirmation page |
| Phase 7 — Notifications | [ ] | Resend email templates (React Email) |
| Phase 7 — Notifications | [ ] | WhatsApp Cloud API: all message templates |
| Phase 7 — Notifications | [ ] | Trigger all notification events (see PRD Section 4) |
| Phase 8 — Tracking | [ ] | Order tracking page with Supabase Realtime |
| Phase 9 — Admin | [ ] | Admin dashboard: KPIs, charts, quick actions |
| Phase 9 — Admin | [ ] | Order management + payment verification queue |
| Phase 9 — Admin | [ ] | Menu management: CRUD, drag-drop, weekly toggle |
| Phase 9 — Admin | [ ] | Customer management + delivery management |
| Phase 9 — Admin | [ ] | Settings: all configurable fields (see PRD 5.6) |
| Phase 10 — Perf | [ ] | Lighthouse audit, image optimisation, bundle analysis |
| Phase 10 — Perf | [ ] | Cloudflare setup, caching headers, WAF rules |

## 11.3  TECH_STACK.md  (Strict Reference)

Agents must check this file before installing any package. If a library is not listed here, it is NOT approved.

| Category | Approved Tool / Library | NOT Allowed (use instead) |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | Create React App, Remix, Nuxt |
| Language | TypeScript (strict mode) | JavaScript .js files |
| Styling | Tailwind CSS + shadcn/ui | CSS Modules, Styled Components, Chakra UI, MUI |
| State (client) | Zustand (cart only) | Redux, MobX, Jotai, Context API for complex state |
| Forms | React Hook Form + Zod | Formik, Yup alone |
| Database | Supabase (PostgreSQL) | Firebase, PlanetScale, Neon, Prisma (use Supabase client) |
| Auth | Supabase Auth | NextAuth, Clerk, Auth0 |
| Storage | Supabase Storage | AWS S3, Cloudinary, UploadThing |
| Email | Resend + React Email | SendGrid, Nodemailer, Mailgun |
| WhatsApp | Meta WhatsApp Cloud API (direct) | Twilio, WATI, MessageBird (prod only — Twilio sandbox OK for dev) |
| Maps | Google Maps Platform (Places API) | Mapbox, Leaflet, OpenStreetMap |
| Deployment | Vercel | Netlify, Railway, Fly.io |
| CDN / Security | Cloudflare (free) | Fastly, AWS CloudFront |
| Analytics | Vercel Analytics + Umami | Google Analytics, Mixpanel, Segment |
| HTTP Client | Native fetch (Next.js) | Axios, got, ky |
| Date/Time | date-fns + timezone via Intl API | moment.js, dayjs |
| Payments (v1) | Cash on Delivery + Bank Transfer (manual) | PayHere, Stripe, PayPal — these are v2 |

# 12.  Google Stitch UI Design Prompt

Use the following prompt in Google Stitch to generate the full UI of Saumya's Table before writing any code. Generate each screen separately. Export as component specs or Figma-compatible files, then implement using the tech stack in TECH_STACK.md.

GOOGLE STITCH PROMPT — Saumya's Table Design a mobile-first web app called "Saumya's Table" — a weekly home-cooked meal prep delivery service in Sri Lanka. The brand is warm, trustworthy, and home-cooked. Think handcrafted warmth meets clean modern UI. Primary colour: deep saffron/turmeric orange (#E07B39). Secondary: warm cream (#FDF6EC). Accent: forest green (#2D6A4F). Text: near-black (#1A1A1A). Font: rounded, friendly sans-serif (e.g. Nunito or Plus Jakarta Sans). Design all screens at 390px wide (iPhone 14 base). Also produce a 1280px desktop variant for the homepage and admin dashboard only. SCREENS TO DESIGN: 1. HOMEPAGE — Hero (warm photo of Saumya cooking + tagline "Real food. Real care. Every week.") · Live countdown timer to Thursday 7PM cutoff (colour shifts green→yellow→red as deadline approaches) · How It Works (3 steps) · Featured meals row · Testimonials · Link to About page · Floating WhatsApp button · Bottom nav bar (Home / Menu / Cart / Orders / Profile) 2. ABOUT PAGE (/about) — Full-width hero: natural kitchen photo of Saumya (not posed) · Large warm headline: "Hi, I'm Saumya. Welcome to my table." · Story text in a readable serif or semi-serif font, generous line-height · Pull quote styled differently: "That's how Saumya's Table was born." · Small family detail element (e.g. "Married since 1989 · Two kids in Melbourne · Cooking since before they were born") · How it Works repeat (3 steps) · Personal sign-off with photo + WhatsApp CTA button · "See This Week's Menu" CTA at bottom · Warm cream and saffron colour palette throughout · No clutter, generous whitespace, feels like reading a letter from a friend 3. MENU PAGE — Sticky category filter pills · Meal cards (photo, name, price in LKR, dietary tags, Add to Cart button) · Sold-out state (greyed card, "Not available this week" label) · Countdown banner at top 4. CART (slide-up sheet on mobile) — Item list with qty controls · Delivery week banner (green = this week / amber = next week with warning) · Delivery day preference (Sat/Sun toggle) · Subtotal + delivery fee + total in LKR · Proceed to Checkout CTA 5. CHECKOUT — Step 1: Delivery address (Google Maps autocomplete) · Step 2: Payment method (two cards: Cash on Delivery / Bank Transfer — bank transfer card expands to show bank account details + unique Order Reference Code + slip upload area) · Step 3: Order summary + Place Order button · WhatsApp opt-in checkbox 6. ORDER CONFIRMATION — Success animation · Order Reference Code large and prominent · Delivery week dates · "We've sent details to your WhatsApp" message · View Order button 7. ORDER TRACKING — Vertical timeline (Order Placed → Confirmed → Preparing → Out for Delivery → Delivered) · Active step highlighted · ETA line · PickMe tracking link button (visible only when link is available) · Notification history log at bottom 8. AUTH SCREENS — Sign Up / Log In / Phone OTP entry. Warm, minimal. Saumya's Table logo centred. No clutter. 9. PROFILE — Saved addresses · Past orders list · Account settings 10. ADMIN DASHBOARD (mobile + desktop) — KPI cards (orders, revenue, pending, delivered) · Order list with status badges · Tabs: All / Pending / Awaiting Payment / Out for Delivery · Payment verification card: slip image thumbnail + Verify / Reject buttons · Bottom nav: Dashboard / Orders / Menu / Customers / Settings 11. ADMIN MENU MANAGEMENT — Meal card grid with edit/toggle overlays · "Add Meal" FAB button · Weekly availability toggle switch on each card · Drag handle for reordering 12. ADMIN PUBLISH MENU — The "Publish Menu" flow: review screen showing all available meals this week, then a Facebook post preview card (shows exactly how the post will appear on Facebook — photo, caption, hashtags, link), a WhatsApp preview snippet, and a single Publish button that fires both. Status indicators: Facebook ✓ / WhatsApp ✓ / error states. DESIGN CONSTRAINTS: • All touch targets min 44×44px · Bottom nav always visible on mobile · No hamburger menus · Use skeleton loaders for all data-fetched content · Countdown timer must be impossible to miss · Bank transfer slip upload area must look trustworthy (dashed border, camera/upload icon, "Your receipt is safe with us" microcopy) · Admin screens must be usable by a 50+ year old non-technical user — large tap targets, clear labels, no jargon

# 13.  Launch Checklist

- Supabase project created, schema migrated, RLS policies verified

- Supabase Auth configured: email + phone OTP, redirect URLs set

- Resend account created, domain DNS verified, templates deployed

- Meta Business Account created, WhatsApp Business API enabled, message templates approved

- Google Maps API key created, restricted to domain, Places API enabled

- Vercel project connected to GitHub repo, env vars set (Supabase URL/anon key, Resend API key, WhatsApp token, Maps key)

- Cloudflare DNS pointing to Vercel, SSL active, WAF rules set

- Admin account created in Supabase (set role = admin in profiles table)

- First meal batch created in admin panel, menu published

- End-to-end test COD: place order → receive email + WhatsApp → admin confirms → notifications fire → delivery assigned → delivered

- End-to-end test Bank Transfer: place order → receive bank details + reference code → upload fake slip → admin sees alert → verify → notifications fire → delivery flow

- Lighthouse audit run on mobile: score >90 on all pages

- Soft launch: share with 5–10 trusted customers for feedback

# 14.  Future Roadmap (v2+)

- Online payment: PayHere (Sri Lanka IPG) integration

- Sinhala & Tamil language toggle

- Subscription plans: recurring weekly orders auto-created

- Loyalty points system

- Instagram / Facebook menu sync

- Customer-facing meal ratings and reviews

- SMS fallback notifications via Dialog/Mobitel API

- PickMe Flash API integration — auto-dispatch orders + live driver tracking on map (remove manual tracking link flow)

- WhatsApp Channels API — auto-post weekly menu to a WhatsApp Channel once Meta releases a stable programmatic API

- Instagram auto-post — cross-post weekly menu to Instagram (uses the same Meta Graph API infrastructure, minimal extra work in v2)

- Native iOS/Android app (React Native, reusing business logic)

Built with love, for Saumya. 🍱

Questions? Revisit any section and update before starting the build in Windsurf.